INFOSYS SPRINGBOARD TEAM ONE ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ PROJECT DOCUMENTATION REPORT REAL ESTATE DUE DILIGENCE AGENT A secure, data-driven platform for property search, due diligence, risk assessment, comparable analysis and professional report generation. PROPERTY • RISK • MARKET ANALYSIS • REPORTING TECHNOLOGY React • Java 21 • Spring Boot • PostgreSQL • Docker PREPARED BY TEAM ONE Infosys Springboard Team Project ──────────────────────────── ACADEMIC PROJECT • 2026

# 1. Title & Objective

## 1.1 Title

Real Estate Due Diligence Agent

## 1.2 Objective

The objective is to develop an enterprise-oriented real estate due-diligence platform that enables buyers, sellers, agents, legal reviewers, and financial institutions to evaluate a property from a centralized interface. The system reduces repetitive manual research by organizing property information, ownership-related information, tax, zoning, flood, permit and environmental attributes, risk indicators, market comparisons, documents, and report history within a common workflow.

## 1.3 Key Outcomes

Centralized property due-diligence workspace with persistent PostgreSQL records.

Secure registration, email verification, password authentication, JWT authorization and Google OAuth2 support.

Role-based access for BUYER, SELLER, AGENT, LEGAL_REVIEWER and BANK.

Property search/details workflow with structured address and due-diligence information.

Risk assessment using persisted risk categories and property-level risk records.

Comparable-property analysis using backend market-analysis data rather than fabricated client-side values.

Persisted due-diligence reports with server-side PDF and Excel generation.

Notifications, watchlists, offers, inquiries, documents and audit/history workflows.

Dockerized runtime with PostgreSQL, Spring Boot backend and Nginx-served React frontend.

# 2. Architecture Components & Technical Design

The implemented system follows a layered web architecture. The React client communicates with Spring Boot REST controllers. Spring Security protects endpoints and applies role-based authorization. Service classes implement business rules and persistence is handled through Spring Data JPA against PostgreSQL. Report services assemble stored property information, risk information and comparable information into PDF and Excel outputs.

Figure 1. Implemented logical system architecture.

## 2.1 Architectural Layers

| LAYER | RESPONSIBILITY | IMPLEMENTED TECHNOLOGY |
| --- | --- | --- |
| Presentation | Dashboards, property views, forms and report downloads | React, JavaScript |
| Security | Authentication, role checks, protected routes and API authorization | Spring Security, JWT, OAuth2 |
| API | REST controllers, validation and HTTP responses | Spring Boot, Spring MVC |
| Business | Property, risk, market, report, notification and audit workflows | Java service layer |
| Persistence | Entity mapping and repository operations | Spring Data JPA, Hibernate, PostgreSQL |
| Integration | Configurable providers and safe endpoint validation | HTTP integration services |
| Reporting | Server-side document generation | OpenPDF, Apache POI |
| Runtime | Containerized frontend, backend and database | Docker, Docker Compose, Nginx |

## 2.2 Logical Entity Relationship View

The logical model below shows the main domain objects used by the application. It is a documentation-level relationship view rather than a claim that every relationship is a separate database table.

Figure 2. Logical domain/ER view used for the project documentation.

## 2.3 Control Flow / Component Interaction

Figure 3. End-to-end property due-diligence control flow.

## 2.4 Data Flow Diagram

Figure 4. Level-1 data flow for property aggregation, analysis and reporting.

# 3. Modules

## 1. User Management

Registration and login

Email verification and password recovery

JWT and Google OAuth2 authentication

Role-based access control

User profile and role-aware dashboards

The current release supports BUYER, SELLER, AGENT, LEGAL_REVIEWER and BANK. The administrator role shown in the mentor template is not part of the current implemented role set.

## 2. Property Search Module

Property search and selection

Address validation and normalization

Property details and history views

Role-aware property workflows

The module provides the entry point for the due-diligence process and feeds the selected property into risk, market-analysis and report workflows.

## 3. Due Diligence Module

Ownership information

Tax information

Zoning attributes

Flood information

Permit information

Environmental information

Utility-related information

Document association

Due-diligence attributes are organized and persisted so that the user can review a property without switching between multiple application areas.

## 4. Risk Assessment Module

Risk categories

Property-level risk assessments

Risk score display

Legal/tax/flood/permit/zoning checks

Role-protected risk updates

Risk data is read from the backend property-risk endpoint. Synthetic fallback scores were removed from the frontend.

## 5. Comparable Property Module

Comparable-property retrieval

Benchmark/average calculations

Price variance

Premium/discount interpretation

Market-analysis view

The frontend consumes the backend market-analysis endpoint and presents explainable metrics. Fabricated distance and match-score values were removed.

## 6. Report Generation

Persist report metadata

Executive summary and overall risk score

Server-side PDF generation

Server-side Excel generation

Property-level and report-level downloads

PDF reports use OpenPDF. Excel workbooks use Apache POI. The workbook contains five sheets: Property Overview, Risk Assessment, Market Comparables, Zoning & Compliance, and Tax History.

## 7. Notification Module

Report-ready notifications

Read/unread state

User-scoped notification access

Property-related alerts and preferences

Notification queries and mutations are scoped to the authenticated user to prevent cross-user access.

## 8. Audit Module

Activity history

Report history

API/application logs

User activity tracking

The audit layer supports traceability of important actions and complements role-based security and report history.

# 4. Week-wise Module Implementation

## Milestone 1: Week 1 & 2 — Project Initialization, Design Process & Core Setup

### Tasks

(1) Gather functional and non-functional requirements.

(2) Design system architecture and PostgreSQL domain model.

(3) Create UI workflows and role-specific application structure.

(4) Set up Spring Boot and PostgreSQL.

(5) Implement registration, login, email verification and JWT authentication.

(6) Implement Google OAuth2 login.

(7) Implement role-based authorization for the five current roles.

(8) Build property search/address workflow and integration framework.

### Outcomes

(1) Core architecture established.

(2) Authentication and authorization implemented.

(3) Property workflow established.

(4) Database persistence and API structure operational.

## Milestone 2: Week 3 & 4 — Property Information Aggregation & External Integrations

### Tasks

(1) Implement property service and property details.

(2) Organize ownership and due-diligence information.

(3) Implement tax, zoning, flood, permit and environmental data handling.

(4) Persist property information in PostgreSQL.

(5) Add external integration framework, provider validation and error handling.

(6) Prevent unsafe arbitrary external provider URLs using exact hostname allowlisting.

### Outcomes

(1) Structured property information available.

(2) Reliable persistence and controlled integration framework.

(3) Security and exception handling improved.

## Milestone 3: Week 5 & 6 — Risk Assessment, Report Generation & Notifications

### Tasks

(1) Implement risk categories and property-level risk assessments.

(2) Implement backend market-analysis/comparable workflow.

(3) Persist due-diligence reports.

(4) Generate PDF using OpenPDF.

(5) Generate Excel using Apache POI.

(6) Expose report-level and property-level export endpoints.

(7) Complete notifications, watchlist, inquiry, offer and document workflows.

(8) Add report history and role-aware report access.

### Outcomes

(1) Risk workflow completed.

(2) Comparable analysis uses real backend data.

(3) PDF and Excel exports verified.

(4) Report history and notifications integrated.

## Milestone 4: Week 7 & 8 — Testing, Deployment & Documentation

### Tasks

(1) Run unit and integration tests.

(2) Validate end-to-end business workflows.

(3) Test security and error handling.

(4) Verify frontend production build.

(5) Containerize backend, frontend and PostgreSQL.

(6) Validate Docker runtime.

(7) Prepare final documentation and user/API documentation.

(8) Prepare application for AWS/Azure deployment.

### Outcomes

(1) 33/33 backend tests passed.

(2) 12/12 frontend tests passed.

(3) Production frontend build succeeded.

(4) Docker services verified healthy.

(5) Cloud deployment remains the final environment-specific step.

# 5. Evaluation Criteria & Verification

## Milestone 1 (Week 2)

(1) Project initialization and architecture completed.

(2) Authentication and role-based access implemented.

(3) Property search/address workflow functional.

(4) Database persistence established.

## Milestone 2 (Week 4)

(1) Property information aggregation implemented.

(2) Ownership/tax/due-diligence data workflows available.

(3) Zoning, permit and flood attributes supported.

(4) External integration framework validated.

## Milestone 3 (Week 6)

(1) Risk assessment engine completed.

(2) Comparable analysis implemented.

(3) Due-diligence report persistence functional.

(4) PDF and Excel generation verified.

(5) Notification/report-history workflows integrated.

## Milestone 4 (Week 8)

(1) Integration and workflow testing completed.

(2) Security/error-handling checks completed.

(3) Frontend production build completed.

(4) Docker runtime validated.

(5) Documentation prepared.

(6) AWS/Azure deployment remains environment-specific pending work.

## 5.1 Test Summary

| TEST AREA | RESULT | COUNT | DETAIL |
| --- | --- | --- | --- |
| Backend automated tests | PASS | 33 / 33 | Authentication, registration, authorization, API integration, notifications and report/export integration |
| Frontend tests | PASS | 12 / 12 | API/client workflow and registration-related coverage |
| Frontend production build | PASS | Success | React production build completed |
| Docker runtime | PASS | Healthy | PostgreSQL, Spring Boot backend and Nginx frontend verified |
| End-to-end report workflow | PASS | 10 / 10 | Login → property → report → PDF → Excel → property exports → risk/comparable data |

## 5.2 Report Export Endpoints

| METHOD | ENDPOINT | PURPOSE |
| --- | --- | --- |
| POST | /api/reports | Create and persist a due-diligence report |
| GET | /api/reports | List accessible reports |
| GET | /api/reports/property/{propertyId} | List reports for a property |
| GET | /api/reports/{id}/pdf | Download server-generated PDF |
| GET | /api/reports/{id}/excel | Download server-generated Excel |
| GET | /api/reports/property/{propertyId}/pdf | Generate/download property-level PDF |
| GET | /api/reports/property/{propertyId}/excel | Generate/download property-level Excel |

# 6. Java Tech Stack

## Backend

Java 21

Spring Boot

Spring MVC

Spring Security

Spring Data JPA

Hibernate

## Frontend

JavaScript

ReactJS

Create React App-based frontend

## Database

PostgreSQL

## Authentication

JWT

OAuth2 / Google OAuth2

Email verification

## Libraries & APIs

OpenAPI / Swagger

Lombok

MapStruct

OpenPDF 2.0.3

Apache POI 5.3.0

## Infrastructure

Docker

Docker Compose

Nginx

AWS/Azure deployment target

Conformance note: the mentor template lists Next.js, Tailwind CSS, Redis, GitHub Actions and JasperReports/iText. The current implementation documented here uses React, PostgreSQL, Docker/Nginx and OpenPDF/Apache POI instead. Only technologies actually verified in the project are presented as implemented.

# 7. Performance, Quality, Challenges & Deployment

### Property Search Performance

(1) Property search response time.

(2) Address validation accuracy.

(3) Property data retrieval success rate.

### External Data Integration

(1) Public-record retrieval success rate.

(2) External API response time.

(3) Data synchronization reliability.

(4) Failed API request recovery rate.

### Due Diligence Performance

(1) Report generation time.

(2) Risk assessment completion rate.

(3) Property comparison processing time.

(4) Document generation success rate.

### System Performance

(1) API response time.

(2) Concurrent user handling capacity.

(3) Database query performance.

(4) Cache hit ratio where caching is introduced.

### Security & Audit Performance

(1) Authentication success rate.

(2) Unauthorized-access prevention.

(3) Audit log completeness.

(4) Security event monitoring efficiency.

### Reporting & User Experience

(1) Report download success rate.

(2) Notification delivery success rate.

(3) User request completion time.

(4) Overall usability and user satisfaction.

## 7.1 Quality & Security Measures

Role checks are enforced at backend endpoints; frontend route guards are a usability layer, not the final security boundary.

Notification reads/deletes are scoped to the authenticated user.

Buyer-only offer/inquiry operations are protected.

Seller/agent inquiry responses are restricted to inquiries belonging to their properties.

Report/document mutations are restricted to appropriate professional roles.

Risk and verification mutations are role restricted.

Google login no longer accepts caller-supplied identity claims.

External integration URLs are validated against an exact hostname allowlist.

Validation and global exception handling provide structured HTTP error responses.

## 7.2 Challenges & Resolutions

| CHALLENGE | RESOLUTION |
| --- | --- |
| Email/SMTP configuration | Local SMTP credentials were not available. Registration was adjusted so mail delivery unavailability does not break the transaction; production can use a real SMTP provider. |
| Database schema consistency | Risk-category and property schema mismatches were traced and entity mappings, initialization and the test profile were aligned. |
| Report generation reliability | Initial report/PDF failures were traced through integration tests and service-layer corrections; final PDF and OOXML Excel outputs were verified. |
| Frontend data integrity | Hardcoded comparable values and unsafe object rendering were removed; screens now consume backend data. |
| Container environment | Docker resource/build issues were resolved and the packaged backend, Nginx frontend and PostgreSQL runtime were validated. |

## 7.3 Deployment Status

The application has been containerized and verified as a three-service runtime: PostgreSQL for persistence, Spring Boot for the backend API, and an Nginx-served React production build for the frontend. The mentor requirement identifies AWS/Azure as the cloud target. Cloud deployment is therefore documented as the next environment-specific activity rather than being falsely reported as already completed.

# 8. Project Evidence & Presentation Checklist

For the final submission, capture the following HD screenshots from the verified application. The evidence order follows the mentor's module-oriented documentation format.

| EVIDENCE | SCREENSHOT TO CAPTURE |
| --- | --- |
| Figure A | Login / registration and email-verification flow |
| Figure B | Buyer dashboard showing live database-backed property data |
| Figure C | Seller dashboard and property management |
| Figure D | Agent dashboard and inquiry/report workflow |
| Figure E | Legal Reviewer dashboard and reports |
| Figure F | Bank dashboard and report exports |
| Figure G | Property details page with due-diligence sections |
| Figure H | Risk assessment screen with persisted risk categories |
| Figure I | Comparable-property / market-analysis screen |
| Figure J | Generated PDF report layout |
| Figure K | Generated Excel workbook / sheets |
| Figure L | Docker containers / deployment runtime |

## 8.1 Key Code Snippets for Final Submission

### Security / role protection

@PreAuthorize("hasAnyRole('AGENT', 'LEGAL_REVIEWER', 'BANK')")

### Report creation

POST /api/reports  →  persist report metadata  →  return reportId

### PDF export

GET /api/reports/{id}/pdf  →  aggregate persisted data  →  OpenPDF  →  application/pdf

### Excel export

GET /api/reports/{id}/excel  →  build workbook  →  Apache POI  →  application/vnd.openxmlformats-officedocument.spreadsheetml.sheet

### Comparable analysis

GET /api/market-analysis/property/{propertyId}  →  benchmark metrics  →  frontend presentation

### Risk analysis

GET /api/risk-assessments/property/{propertyId}  →  persisted risk records  →  risk UI

## 8.2 Final Conclusion

The Real Estate Due Diligence Agent brings authentication, property search, due-diligence information, risk assessment, comparable-property analysis, notifications, audit history and report generation into one application. The project has progressed from architecture and database setup through the core functional milestones and has been validated with automated tests, production frontend build checks, Docker runtime checks and an end-to-end report/export workflow. The remaining deployment activity is the environment-specific AWS/Azure setup, followed by final screenshot capture and submission packaging.

# Project Evidence — Screenshots

High-definition application screenshots documenting the implemented login, dashboards, due-diligence, risk, market-analysis, reporting and runtime workflows.

Figure 5. Real Estate Due Diligence Agent login and Google OAuth2 entry point.

Figure 6. Bank dashboard with portfolio, risk-assessment and report views.

Figure 7. Commercial and mortgage loan review / underwriting dashboard.

Figure 8. Risk-assessment / property review workflow evidence.

Figure 9. Report or document workflow evidence from the implemented application.

Figure 10. Export / file-management evidence used during verification.

Figure 11. Backend verification / test execution evidence.

## Screenshot Coverage

| MENTOR REQUIREMENT | EVIDENCE INCLUDED |
| --- | --- |
| Dashboards | Figure 6; Figure 7 |
| Risk Assessment | Figure 8 |
| Downloadable / report evidence | Figure 9; Figure 10 |
| Testing / runtime evidence | Figure 11 |
| Authentication | Figure 5 |

# Final Submission Summary

## Evaluation Snapshot

### Property Search Performance

(1) Property search response time.

(2) Address validation accuracy.

(3) Property data retrieval success rate.

### External Data Integration

(1) Public-record retrieval success rate.

(2) External API response time.

(3) Data synchronization reliability.

(4) Failed API request recovery rate.

### Due Diligence Performance

(1) Report generation time.

(2) Risk assessment completion rate.

(3) Property comparison processing time.

(4) Document generation success rate.

### System Performance

(1) API response time.

(2) Concurrent user handling capacity.

(3) Database query performance.

(4) Cache hit ratio where caching is introduced.

### Security & Audit Performance

(1) Authentication success rate.

(2) Unauthorized-access prevention.

(3) Audit log completeness.

(4) Security event monitoring efficiency.

### Reporting & User Experience

(1) Report download success rate.

(2) Notification delivery success rate.

(3) User request completion time.

(4) Overall usability and user satisfaction.

TEAM ONE  •  REAL ESTATE DUE DILIGENCE AGENT